# Sprint review - Sprint 01 - 28/10/2021

## Went well:

* Everyone participated in the meetings on time.
* Sensible roles and tasks assignment.
* Finished the SPD and VD before the deadlines.

## Went wrong:

* Forgot the sprint planning.
* Not making use of Slack
* Limited use of Trello

## Lessons learned:

* Learned to assign roles and tasks for each member in the group.
* Learned to schedule the meetings.
* Learned about Git, Slack, Trello.

## Will do differently next sprint:

* Make use of Slack more.
* Use Trello more for planning.
* Participate more actively in the meetings.

## Problems and causes: